IMPLEMENTATION TIMELINES

Templates by Service Tier

Version: 2.0 | Date: January 2026

TIMELINE OVERVIEW

| Tier | Typical Duration | Complexity | Support Level |
| --- | --- | --- | --- |
| Community | 1 day (self-service) | Minimal | Documentation only |
| Team | 1-2 weeks | Low | Email support |
| Business | 4-6 weeks | Medium | CSM-guided |
| Enterprise | 8-16 weeks | High | Full implementation team |

TIER 1: COMMUNITY (FREE)

Self-Service Implementation

Duration: 1 Day
Support: Documentation & Community Forums
Best For: Individual developers, small teams exploring AI governance

COMMUNITY TIMELINE: 1 DAY

┌─────────────────────────────────────────────────────────────────┐
│                     DAY 1 (2-3 hours total)                     │
├─────────────────────────────────────────────────────────────────┤
│ Hour 1        │ Hour 2           │ Hour 3                       │
│ ─────────     │ ─────────        │ ─────────                    │
│ • Sign up     │ • Register 1-3   │ • Run first dissonance       │
│ • Verify      │   AI systems     │   analysis                   │
│   email       │ • Upload basic   │ • Review findings            │
│ • Set up MFA  │   docs           │ • Explore dashboards         │
│ • Quick tour  │                  │ • Done!                      │
└─────────────────────────────────────────────────────────────────┘

COMMUNITY CHECKLIST

Setup (30 minutes)

- [ ] Go to phasemirror.com/signup

- [ ] Create account with email

- [ ] Verify email address

- [ ] Set password and configure MFA

- [ ] Accept Terms of Service

- [ ] Complete brief onboarding survey

Configuration (30 minutes)

- [ ] Take 5-minute platform tour

- [ ] Invite up to 2 additional users (3 total for Community)

- [ ] Review default settings

First AI System (45 minutes)

- [ ] Click AI Systems → Add System

- [ ] Enter basic information:

  - System name

  - Description

  - Type (ML Model, LLM, etc.)

  - Risk tier (self-assessed)

- [ ] Upload any existing documentation

- [ ] Save system

First Analysis (30 minutes)

- [ ] Go to registered system

- [ ] Click Analyze

- [ ] Wait for analysis (2-5 minutes)

- [ ] Review Dissonance Report

- [ ] Note any action items

Ongoing (self-managed)

- [ ] Add more systems as needed

- [ ] Run periodic analyses

- [ ] Access community forums for questions

COMMUNITY LIMITATIONS

| Feature | Community Limit |
| --- | --- |
| Users | 3 |
| AI Systems | 10 |
| Dissonance analyses | 20/month |
| Storage | 1 GB |
| Integrations | GitHub only |
| Support | Community forums |
| Data retention | 90 days |
| SSO | Not available |
| Compliance packs | Not available |

UPGRADING FROM COMMUNITY

When you need more:

| Need | Upgrade To |
| --- | --- |
| More users or systems | Team |
| Integrations beyond GitHub | Team |
| Email support | Team |
| Compliance packs | Business |
| Dedicated CSM | Business |
| SSO, dedicated instance | Enterprise |

TIER 2: TEAM ($6,000/year)

Guided Self-Implementation

Duration: 1-2 Weeks
Support: Email support, documentation, optional kickoff call
Best For: Startups, small teams, single product lines

TEAM TIMELINE: 2 WEEKS

┌──────────────────────────────────────────────────────────────────────────┐
│                              WEEK 1                                       │
├────────────┬────────────┬────────────┬────────────┬────────────┐         │
│   Day 1    │   Day 2    │   Day 3    │   Day 4    │   Day 5    │         │
│ ────────── │ ────────── │ ────────── │ ────────── │ ────────── │         │
│ • Sign up  │ • Add team │ • Register │ • Run      │ • Review   │         │
│ • Setup    │   members  │   3-5 AI   │   analyses │   findings │         │
│   account  │ • Assign   │   systems  │   on all   │ • Create   │         │
│ • Optional │   roles    │ • Upload   │   systems  │   action   │         │
│   kickoff  │ • Connect  │   docs     │            │   items    │         │
│   call     │   GitHub   │            │            │            │         │
└────────────┴────────────┴────────────┴────────────┴────────────┘         │
                                                                            │
│                              WEEK 2                                       │
├────────────┬────────────┬────────────┬────────────┬────────────┐         │
│   Day 6    │   Day 7    │   Day 8    │   Day 9    │  Day 10    │         │
│ ────────── │ ────────── │ ────────── │ ────────── │ ────────── │         │
│ • Register │ • Complete │ • Set up   │ • Generate │ • Go-live  │         │
│   remaining│   all docs │   notifi-  │   first    │   complete │         │
│   systems  │ • Address  │   cations  │   reports  │ • Ongoing  │         │
│            │   critical │ • Schedule │ • Team     │   ops      │         │
│            │   findings │   reviews  │   training │   begin    │         │
└────────────┴────────────┴────────────┴────────────┴────────────┴─────────┘

TEAM DETAILED TIMELINE

Week 1: Setup & Initial Systems

Day 1: Account Setup

| Time | Activity | Owner | Deliverable |
| --- | --- | --- | --- |
| 0:00-0:30 | Sign up and verify account | Admin | Account created |
| 0:30-1:00 | Configure MFA, review settings | Admin | Security configured |
| 1:00-1:30 | Optional: Schedule kickoff call with support | Admin | Call scheduled |
| 1:30-2:00 | Platform orientation tour | Admin | Familiarity with UI |

Day 2: Team Setup

| Time | Activity | Owner | Deliverable |
| --- | --- | --- | --- |
| 0:00-0:30 | Invite team members (up to 10) | Admin | Users invited |
| 0:30-1:00 | Assign roles | Admin | Roles configured |
| 1:00-1:30 | Connect GitHub integration | Admin | GitHub synced |
| 1:30-2:00 | Team reviews platform | All | Team oriented |

Day 3: First AI Systems

| Time | Activity | Owner | Deliverable |
| --- | --- | --- | --- |
| 0:00-2:00 | Register 3-5 priority AI systems | System Owners | Systems registered |
| 2:00-3:00 | Upload basic documentation | System Owners | Docs uploaded |

Day 4: Initial Analysis

| Time | Activity | Owner | Deliverable |
| --- | --- | --- | --- |
| 0:00-1:00 | Run dissonance analysis on all systems | System Owners | Analyses complete |
| 1:00-2:00 | Review findings | Team | Findings reviewed |

Day 5: Action Planning

| Time | Activity | Owner | Deliverable |
| --- | --- | --- | --- |
| 0:00-1:00 | Triage dissonance findings | Admin/Lead | Prioritized list |
| 1:00-2:00 | Create action items for critical findings | System Owners | Action items created |
| 2:00-2:30 | Week 1 checkpoint | Team | Status reviewed |

Week 2: Completion & Go-Live

Day 6: Remaining Systems

| Time | Activity | Owner | Deliverable |
| --- | --- | --- | --- |
| 0:00-3:00 | Register remaining AI systems | System Owners | All systems registered |

Day 7: Documentation Completion

| Time | Activity | Owner | Deliverable |
| --- | --- | --- | --- |
| 0:00-2:00 | Complete documentation uploads | System Owners | Docs complete |
| 2:00-3:00 | Address any critical dissonances | System Owners | Critical items addressed |

Day 8: Operations Setup

| Time | Activity | Owner | Deliverable |
| --- | --- | --- | --- |
| 0:00-0:30 | Configure notifications | Admin | Notifications set |
| 0:30-1:00 | Set review schedules | Admin | Schedules configured |
| 1:00-1:30 | Connect Slack/Jira (optional) | Admin | Integrations live |

Day 9: Reporting & Training

| Time | Activity | Owner | Deliverable |
| --- | --- | --- | --- |
| 0:00-0:30 | Generate first dashboard report | Admin | Report generated |
| 0:30-1:30 | Brief team training session | Admin | Team trained |
| 1:30-2:00 | Document ongoing processes | Admin | Processes documented |

Day 10: Go-Live

| Time | Activity | Owner | Deliverable |
| --- | --- | --- | --- |
| 0:00-0:30 | Final checklist review | Admin | Checklist complete |
| 0:30-1:00 | Declare go-live, communicate to team | Admin | Go-live announced |
| Ongoing | Begin steady-state operations | All | Operations begin |

TEAM GO-LIVE CHECKLIST

Before Go-Live:

- [ ] All team members have access

- [ ] Roles properly assigned

- [ ] All AI systems registered

- [ ] Critical documentation uploaded

- [ ] Initial dissonance analyses complete

- [ ] Critical findings addressed or planned

- [ ] Notifications configured

- [ ] Review schedule set

- [ ] Team trained

Go-Live Confirmation:

- [ ] Admin confirms readiness

- [ ] Go-live email sent to team

- [ ] Support contact info shared

- [ ] First weekly check-in scheduled

TEAM TIER FEATURES

| Feature | Team Limit |
| --- | --- |
| Users | 10 |
| AI Systems | 50 |
| Dissonance analyses | Unlimited |
| Storage | 10 GB |
| Integrations | GitHub, GitLab, Slack, Jira |
| Support | Email (24-hour response) |
| Data retention | 1 year |
| SSO | Not available |
| Compliance packs | Available for purchase |

TIER 3: BUSINESS ($36,000/year)

CSM-Guided Implementation

Duration: 4-6 Weeks
Support: Dedicated CSM, implementation guidance, training
Best For: Mid-market companies, regulated industries, multiple AI teams

BUSINESS TIMELINE: 6 WEEKS

┌─────────────────────────────────────────────────────────────────────────────┐
│ WEEK 1: PLANNING          │ WEEK 2: SETUP             │ WEEK 3: CONFIG      │
│ ─────────────────         │ ─────────────             │ ─────────────       │
│ • Kickoff call            │ • Environment setup       │ • Governance rules  │
│ • Stakeholder alignment   │ • SSO configuration       │ • Compliance packs  │
│ • Success criteria        │ • User provisioning       │ • Workflow config   │
│ • AI system inventory     │ • Integration setup       │ • Initial systems   │
├─────────────────────────────────────────────────────────────────────────────┤
│ WEEK 4: PILOT             │ WEEK 5: ROLLOUT           │ WEEK 6: GO-LIVE     │
│ ─────────────             │ ─────────────             │ ─────────────       │
│ • Register pilot systems  │ • Register all systems    │ • Final validation  │
│ • First dissonance runs   │ • Address findings        │ • Training sessions │
│ • Validate configuration  │ • Documentation complete  │ • Go-live           │
│ • Refine based on feedback│ • Report generation       │ • Hypercare begins  │
└─────────────────────────────────────────────────────────────────────────────┘

BUSINESS DETAILED TIMELINE

Week 1: Planning & Alignment

Objectives: Align stakeholders, define success, inventory AI systems

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Kickoff call with CSM (90 min) | Sponsor, Project Lead, CSM | Project charter, timeline |
| Tue | Stakeholder alignment meetings | Project Lead, Stakeholders | RACI matrix |
| Wed | Define success criteria | Project Lead, CSM | Success metrics document |
| Thu | AI system inventory workshop | AI/ML leads, Project Lead | System inventory spreadsheet |
| Fri | Week 1 checkpoint | Project Lead, CSM | Week 1 summary, Week 2 plan |

Kickoff Call Agenda:

| Time | Topic | Owner |
| --- | --- | --- |
| 0:00-0:15 | Introductions | CSM |
| 0:15-0:30 | Phase Mirror overview | CSM |
| 0:30-0:45 | Customer goals and challenges | Customer |
| 0:45-1:00 | Implementation approach | CSM |
| 1:00-1:15 | Timeline and milestones | CSM |
| 1:15-1:30 | Q&A, next steps | Both |

Week 1 Deliverables:

- [ ] Project charter signed

- [ ] Stakeholder RACI documented

- [ ] Success criteria defined

- [ ] AI system inventory (draft)

- [ ] Week 2 schedule confirmed

Week 2: Technical Setup

Objectives: Environment ready, authentication configured, integrations connected

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Environment provisioning | CSM, Admin | Environment URL confirmed |
| Tue | SSO configuration | Admin, IT, CSM | SSO configured and tested |
| Wed | User provisioning | Admin | All users provisioned |
| Thu | Integration setup (GitHub, Jira, Slack) | Admin, IT | Integrations connected |
| Fri | Week 2 checkpoint | Project Lead, CSM | Technical setup complete |

SSO Configuration Schedule:

| Time | Activity | Owner |
| --- | --- | --- |
| Day 1 | CSM provides SSO configuration guide | CSM |
| Day 1-2 | IT creates application in IdP | Customer IT |
| Day 2 | IT provides metadata to CSM | Customer IT |
| Day 2-3 | CSM configures SSO in Phase Mirror | CSM |
| Day 3 | Joint SSO testing | Both |
| Day 3 | SSO activated for production | Both |

Week 2 Deliverables:

- [ ] Environment provisioned

- [ ] Admin account configured

- [ ] SSO configured and tested

- [ ] All users provisioned with correct roles

- [ ] GitHub/GitLab connected

- [ ] Jira connected (if applicable)

- [ ] Slack/Teams connected (if applicable)

Week 3: Governance Configuration

Objectives: Governance framework configured, compliance packs activated, ready for pilot

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Governance framework workshop (2 hrs) | Governance Lead, CSM | Governance requirements |
| Tue | Configure risk classification | Governance Lead, Admin | Risk tiers configured |
| Wed | Configure governance rules | Governance Lead, CSM | Rules configured |
| Thu | Compliance pack setup | Governance Lead, CSM | Packs activated |
| Fri | Week 3 checkpoint, pilot prep | Project Lead, CSM | Config complete, pilot ready |

Governance Workshop Agenda:

| Time | Topic | Output |
| --- | --- | --- |
| 0:00-0:30 | Review existing policies | Policy inventory |
| 0:30-1:00 | Define risk classification | Risk tier definitions |
| 1:00-1:30 | Map policies to Phase Mirror rules | Rule requirements |
| 1:30-2:00 | Define approval workflows | Workflow requirements |

Compliance Pack Configuration:

| Pack | Configuration Activities | Duration |
| --- | --- | --- |
| EU AI Act | Risk classification setup, documentation templates, assessment workflows | 2 hours |
| Financial Services | SR 11-7 mapping, fair lending rules, exam documentation | 2 hours |
| Healthcare | HIPAA controls, FDA guidance mapping, clinical workflows | 2 hours |

Week 3 Deliverables:

- [ ] Risk classification configured

- [ ] Governance rules configured

- [ ] Approval workflows configured

- [ ] Compliance packs activated (if purchased)

- [ ] Pilot systems identified (5-10)

Week 4: Pilot

Objectives: Validate configuration with pilot systems, refine based on feedback

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Pilot kickoff, system owner training | System Owners, CSM | Owners trained |
| Tue | Register pilot systems (5-10) | System Owners | Pilot systems registered |
| Wed | Upload documentation, run analyses | System Owners | Analyses complete |
| Thu | Review findings, create action items | Governance Lead, Owners | Findings reviewed |
| Fri | Pilot feedback, configuration refinement | Project Lead, CSM | Refinements identified |

Pilot Training Agenda (90 min):

| Time | Topic |
| --- | --- |
| 0:00-0:20 | Platform overview and navigation |
| 0:20-0:40 | Registering an AI system (demo) |
| 0:40-0:60 | Running dissonance analysis (demo) |
| 0:60-0:75 | Managing action items |
| 0:75-0:90 | Q&A |

Pilot Success Criteria:

| Metric | Target |
| --- | --- |
| Systems registered | 5-10 |
| Registration accuracy | 100% |
| Analyses completed | All systems |
| Actionable findings | ≥1 per system |
| User satisfaction | ≥4/5 |

Week 4 Deliverables:

- [ ] System owners trained

- [ ] Pilot systems registered

- [ ] Documentation uploaded

- [ ] Dissonance analyses complete

- [ ] Pilot feedback collected

- [ ] Configuration refinements made

Week 5: Full Rollout

Objectives: All systems registered, documentation complete, organization ready

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Wave 2 training (remaining owners) | System Owners, CSM | All owners trained |
| Tue-Wed | Register all remaining systems | System Owners | All systems registered |
| Thu | Complete documentation uploads | System Owners | Documentation complete |
| Fri | Run analyses, generate reports | Governance Lead | Portfolio analysis done |

Rollout Wave Structure:

| Wave | Systems | Owners | Timeline |
| --- | --- | --- | --- |
| Pilot (Week 4) | 5-10 Critical/High | 3-5 | Mon-Fri |
| Wave 2 (Week 5) | 15-25 High/Medium | 5-10 | Tue-Thu |
| Wave 3 (Week 6) | Remaining Medium/Low | All | Post go-live |

Week 5 Deliverables:

- [ ] All system owners trained

- [ ] All priority systems registered (Critical, High, Medium)

- [ ] Documentation uploaded for all registered systems

- [ ] Portfolio-wide dissonance analysis complete

- [ ] Critical findings identified and assigned

Week 6: Go-Live & Hypercare

Objectives: Production go-live, training complete, hypercare support

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Final configuration validation | Admin, CSM | Configuration validated |
| Tue | Executive briefing / Governance Lead training | Execs, Gov Lead, CSM | Leadership aligned |
| Wed | All-hands training / Go-live announcement | All users | Users trained, go-live |
| Thu-Fri | Hypercare support, issue resolution | All, CSM | Issues resolved |

Go-Live Day Schedule:

| Time | Activity | Participants |
| --- | --- | --- |
| 9:00 AM | Final go/no-go check | Project Lead, CSM |
| 10:00 AM | Go-live announcement email | Project Lead |
| 11:00 AM | All-hands training session (1 hr) | All users |
| 2:00 PM | Office hours for questions | CSM, Admin |
| 4:00 PM | Day 1 status check | Project Lead, CSM |

Hypercare Period (2 weeks post go-live):

| Activity | Frequency | Participants |
| --- | --- | --- |
| Daily check-in | Daily (15 min) | Project Lead, CSM |
| Issue triage | As needed | Support, CSM |
| Office hours | 2x/week | CSM, Admin |
| Week 1 review | End of week 1 | Stakeholders, CSM |
| Hypercare exit | End of week 2 | Stakeholders, CSM |

Week 6 Deliverables:

- [ ] Final configuration validated

- [ ] Executive briefing complete

- [ ] All-hands training complete

- [ ] Go-live announced

- [ ] Hypercare period begun

- [ ] Issues tracked and resolved

BUSINESS GO-LIVE CHECKLIST

Pre Go-Live (Week 6, Day 1-2):

- [ ] All users provisioned and trained

- [ ] SSO working correctly

- [ ] All integrations functional

- [ ] Governance rules configured and tested

- [ ] All priority AI systems registered

- [ ] Documentation uploaded

- [ ] Compliance packs configured (if applicable)

- [ ] Notifications configured

- [ ] Review schedules set

- [ ] Reports tested

Go-Live (Week 6, Day 3):

- [ ] Go/no-go decision: GO

- [ ] Go-live email sent

- [ ] All-hands training conducted

- [ ] Support contacts communicated

- [ ] Hypercare schedule shared

Post Go-Live (Weeks 7-8):

- [ ] Daily check-ins during hypercare

- [ ] Issues tracked in shared log

- [ ] Critical issues resolved within 24 hours

- [ ] Week 1 review completed

- [ ] Hypercare exit review completed

- [ ] Transition to steady-state support

BUSINESS TIER FEATURES

| Feature | Business Limit |
| --- | --- |
| Users | 50 |
| AI Systems | 200 |
| Dissonance analyses | Unlimited |
| Storage | 50 GB |
| Integrations | All standard integrations |
| Support | Email + CSM (8-hour response) |
| Data retention | 3 years |
| SSO | SAML, OIDC |
| Compliance packs | All available |
| Quarterly business reviews | Included |

TIER 4: ENTERPRISE (Custom Pricing)

Full Implementation Program

Duration: 8-16 Weeks
Support: Dedicated implementation team, TAM, premium support
Best For: Large enterprises, complex regulatory environments, global deployments

ENTERPRISE TIMELINE: 12 WEEKS (STANDARD)

┌─────────────────────────────────────────────────────────────────────────────┐
│ PHASE 1: FOUNDATION (Weeks 1-3)                                             │
├─────────────────────────────────────────────────────────────────────────────┤
│ Week 1              │ Week 2              │ Week 3                          │
│ • Executive kickoff │ • Technical setup   │ • Security review               │
│ • Stakeholder map   │ • SSO/SCIM config   │ • Integration setup             │
│ • Requirements      │ • Network config    │ • Foundation checkpoint         │
│ • Project plan      │ • Admin training    │                                 │
├─────────────────────────────────────────────────────────────────────────────┤
│ PHASE 2: CONFIGURATION (Weeks 4-6)                                          │
├─────────────────────────────────────────────────────────────────────────────┤
│ Week 4              │ Week 5              │ Week 6                          │
│ • Governance design │ • Rule config       │ • Compliance packs              │
│ • Policy mapping    │ • Workflow config   │ • Custom config                 │
│ • Risk framework    │ • Testing           │ • Config checkpoint             │
├─────────────────────────────────────────────────────────────────────────────┤
│ PHASE 3: PILOT (Weeks 7-8)                                                  │
├─────────────────────────────────────────────────────────────────────────────┤
│ Week 7              │ Week 8                                                │
│ • Pilot training    │ • Feedback & refine                                   │
│ • Pilot systems     │ • Pilot readout                                       │
│ • Validation        │ • Go/no-go decision                                   │
├─────────────────────────────────────────────────────────────────────────────┤
│ PHASE 4: ROLLOUT (Weeks 9-11)                                               │
├─────────────────────────────────────────────────────────────────────────────┤
│ Week 9              │ Week 10             │ Week 11                         │
│ • Wave 1: Critical  │ • Wave 2: High      │ • Wave 3: Medium                │
│ • Training cohort 1 │ • Training cohort 2 │ • Training cohort 3             │
├─────────────────────────────────────────────────────────────────────────────┤
│ PHASE 5: GO-LIVE & STABILIZATION (Week 12+)                                 │
├─────────────────────────────────────────────────────────────────────────────┤
│ Week 12             │ Weeks 13-14 (Hypercare)                               │
│ • Go-live           │ • Daily support                                       │
│ • Exec training     │ • Issue resolution                                    │
│ • All-hands         │ • Optimization                                        │
│ • Celebration       │ • Transition to TAM                                   │
└─────────────────────────────────────────────────────────────────────────────┘

ENTERPRISE DETAILED TIMELINE

Phase 1: Foundation (Weeks 1-3)

Week 1: Discovery & Planning

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Executive kickoff (2 hrs) | Exec Sponsor, C-suite, PM Team | Executive alignment |
| Tue | Stakeholder mapping workshop | Project Lead, PM | Stakeholder map, RACI |
| Wed | Requirements gathering (technical) | IT, Security, PM | Technical requirements |
| Thu | Requirements gathering (governance) | Compliance, Risk, PM | Governance requirements |
| Fri | Project plan review | Project Lead, PM | Approved project plan |

Executive Kickoff Agenda:

| Time | Topic | Presenter |
| --- | --- | --- |
| 0:00-0:15 | Introductions | PM |
| 0:15-0:30 | Phase Mirror value proposition | PM |
| 0:30-0:45 | Customer vision and objectives | Exec Sponsor |
| 0:45-1:00 | Implementation approach | PM |
| 1:00-1:15 | Governance and oversight | PM |
| 1:15-1:30 | Timeline and milestones | PM |
| 1:30-1:45 | Roles and responsibilities | PM |
| 1:45-2:00 | Q&A, commitment | All |

Week 1 Deliverables:

- [ ] Executive charter signed

- [ ] Stakeholder map complete

- [ ] RACI matrix documented

- [ ] Technical requirements documented

- [ ] Governance requirements documented

- [ ] Project plan approved

- [ ] Risk register initiated

Week 2: Technical Foundation

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Environment provisioning (dedicated instance) | PM, Admin | Environment ready |
| Tue | SSO design and configuration | IT, PM | SSO configured |
| Wed | SCIM provisioning setup | IT, PM | SCIM configured |
| Thu | Network configuration, firewall rules | IT, PM | Network ready |
| Fri | Admin training, technical checkpoint | Admin, PM | Admins trained |

Dedicated Instance Setup:

| Component | Configuration | Duration |
| --- | --- | --- |
| Instance provisioning | Isolated compute, storage | 1-2 days |
| Data residency | Customer-specified region | Included |
| Custom domain | [customer].phasemirror.com | 1 day |
| SSL certificate | Customer-provided or managed | 1 day |
| Database encryption | Customer-managed keys (optional) | 1-2 days |

Week 2 Deliverables:

- [ ] Dedicated instance provisioned

- [ ] Custom domain configured

- [ ] SSO configured and tested

- [ ] SCIM provisioning working

- [ ] Network rules configured

- [ ] Admin accounts created

- [ ] Admin training complete

Week 3: Security & Integration

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Security review meeting | Security, PM | Security requirements confirmed |
| Tue | Penetration test coordination (if required) | Security, PM | Pen test scheduled |
| Wed | Integration design workshop | IT, PM | Integration architecture |
| Thu | Priority integration setup | IT, PM | Key integrations connected |
| Fri | Phase 1 checkpoint | Stakeholders, PM | Phase 1 complete |

Integration Architecture Design:

| Integration | Purpose | Priority | Complexity |
| --- | --- | --- | --- |
| GitHub Enterprise | Code discovery | High | Medium |
| ServiceNow | Ticket creation | High | Medium |
| Splunk | Security monitoring | Medium | Medium |
| Okta/Azure AD | SSO/SCIM | Critical | Complete |
| Internal systems | Custom | Varies | High |

Phase 1 Checkpoint Criteria:

- [ ] Executive alignment confirmed

- [ ] Technical foundation complete

- [ ] Security review passed

- [ ] Priority integrations connected

- [ ] Admins trained and capable

- [ ] Ready for governance configuration

Phase 2: Configuration (Weeks 4-6)

Week 4: Governance Design

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Governance design workshop (4 hrs) | Gov Lead, Risk, Compliance, PM | Governance framework |
| Tue | Policy mapping session | Gov Lead, PM | Policies mapped |
| Wed | Risk classification design | Risk, Gov Lead, PM | Risk tiers defined |
| Thu | Approval workflow design | Gov Lead, PM | Workflows designed |
| Fri | Documentation requirements | Gov Lead, PM | Doc requirements |

Governance Design Workshop Agenda:

| Time | Topic | Output |
| --- | --- | --- |
| 0:00-0:45 | Current state review | Current governance gaps |
| 0:45-1:30 | Policy inventory and mapping | Policy-to-rule mapping |
| 1:30-2:15 | Risk classification framework | Risk tier definitions |
| 2:15-3:00 | Workflow requirements | Approval workflow specs |
| 3:00-3:30 | Documentation standards | Documentation requirements |
| 3:30-4:00 | Next steps, assignments | Action items |

Week 4 Deliverables:

- [ ] Governance framework document

- [ ] Policy-to-rule mapping

- [ ] Risk classification definitions

- [ ] Approval workflow designs

- [ ] Documentation requirements

Week 5: Rule Configuration

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Risk classification configuration | Gov Lead, PM | Risk tiers in system |
| Tue | Governance rule configuration | Gov Lead, PM | Rules configured |
| Wed | Approval workflow configuration | Gov Lead, Admin, PM | Workflows configured |
| Thu | Notification configuration | Admin, PM | Notifications set |
| Fri | Configuration testing | Gov Lead, PM | Config validated |

Governance Rules to Configure:

| Category | Rules | Priority |
| --- | --- | --- |
| Documentation | Required docs, currency, completeness | High |
| Approval | New system, changes, deployment | High |
| Review | Periodic review schedules | Medium |
| Monitoring | Monitoring requirements | Medium |
| Compliance | Regulatory-specific rules | High |
| Custom | Organization-specific rules | Medium |

Week 5 Deliverables:

- [ ] Risk tiers configured

- [ ] All governance rules configured

- [ ] Approval workflows configured

- [ ] Notifications configured

- [ ] Configuration testing complete

Week 6: Compliance Packs & Customization

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Compliance pack 1 setup (EU AI Act / FinServ) | Gov Lead, PM | Pack 1 configured |
| Tue | Compliance pack 2 setup (if applicable) | Gov Lead, PM | Pack 2 configured |
| Wed | Custom reporting configuration | Gov Lead, PM | Reports configured |
| Thu | Custom dashboard configuration | Gov Lead, PM | Dashboards configured |
| Fri | Phase 2 checkpoint | Stakeholders, PM | Phase 2 complete |

Compliance Pack Deep Configuration:

| Pack | Configuration Activities |
| --- | --- |
| EU AI Act | Annex III classification rules, conformity templates, FRIA workflows |
| Financial Services | SR 11-7 tiers, fair lending thresholds, exam documentation templates |
| Healthcare | HIPAA safeguards, FDA SaMD categories, clinical validation workflows |
| Agentic AI | Autonomy boundaries, escalation triggers, human oversight checkpoints |

Phase 2 Checkpoint Criteria:

- [ ] All governance rules configured

- [ ] All workflows tested

- [ ] Compliance packs activated and configured

- [ ] Custom reports/dashboards ready

- [ ] Documentation templates ready

- [ ] Ready for pilot

Phase 3: Pilot (Weeks 7-8)

Week 7: Pilot Execution

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Pilot kickoff, owner training (2 hrs) | Pilot owners (10-15), PM | Owners trained |
| Tue | Register pilot systems (15-20) | Pilot owners | Systems registered |
| Wed | Documentation upload | Pilot owners | Docs uploaded |
| Thu | Run dissonance analyses | Pilot owners, Gov Lead | Analyses complete |
| Fri | Initial findings review | Pilot team, PM | Findings reviewed |

Pilot Scope:

| Criteria | Target |
| --- | --- |
| Number of systems | 15-20 |
| Risk distribution | 5 Critical, 10 High, 5 Medium |
| Business units | 3-4 different units |
| System types | Mix of ML, LLM, Rules, Agents |
| Owners | 10-15 different owners |

Week 7 Deliverables:

- [ ] Pilot owners trained

- [ ] Pilot systems registered

- [ ] Documentation uploaded

- [ ] Dissonance analyses complete

- [ ] Initial findings reviewed

Week 8: Pilot Validation & Readout

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Workflow testing (approvals, actions) | Pilot team | Workflows validated |
| Tue | Feedback collection (surveys, interviews) | Pilot team, PM | Feedback collected |
| Wed | Configuration refinement | Gov Lead, Admin, PM | Config refined |
| Thu | Pilot readout preparation | PM | Readout prepared |
| Fri | Pilot readout, go/no-go decision | Stakeholders, PM | Decision documented |

Pilot Feedback Survey Questions:

- Overall satisfaction with Phase Mirror (1-5)

- Ease of registering AI systems (1-5)

- Quality of dissonance findings (1-5)

- Usefulness of action items (1-5)

- Time spent vs. value received

- Top 3 things working well

- Top 3 areas for improvement

- Readiness for organization-wide rollout (1-5)

Go/No-Go Criteria:

| Criterion | Threshold | Result |
| --- | --- | --- |
| Systems registered | 15+ | ☐ Pass / ☐ Fail |
| Registration accuracy | 95%+ | ☐ Pass / ☐ Fail |
| Workflow success rate | 95%+ | ☐ Pass / ☐ Fail |
| User satisfaction | 4.0+/5 | ☐ Pass / ☐ Fail |
| Dissonance value | ≥1 per system | ☐ Pass / ☐ Fail |
| Critical blockers | Zero | ☐ Pass / ☐ Fail |
| Stakeholder approval | All approve | ☐ Pass / ☐ Fail |

Decision: ☐ GO ☐ CONDITIONAL GO ☐ NO-GO

Phase 4: Rollout (Weeks 9-11)

Week 9: Wave 1 - Critical Systems

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Wave 1 training (Critical system owners) | Owners (20-30), PM | Owners trained |
| Tue-Wed | Register Critical risk systems | System owners | Systems registered |
| Thu | Documentation upload, analysis | System owners | Analyses complete |
| Fri | Wave 1 checkpoint | Project Lead, PM | Wave 1 complete |

Wave 1 Targets:

| Metric | Target |
| --- | --- |
| Systems | All Critical (est. 30-50) |
| Owners trained | 20-30 |
| Documentation | 100% required docs |
| Analyses | All systems analyzed |

Week 10: Wave 2 - High Risk Systems

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Wave 2 training (High risk owners) | Owners (30-50), PM | Owners trained |
| Tue-Wed | Register High risk systems | System owners | Systems registered |
| Thu | Documentation upload, analysis | System owners | Analyses complete |
| Fri | Wave 2 checkpoint | Project Lead, PM | Wave 2 complete |

Wave 2 Targets:

| Metric | Target |
| --- | --- |
| Systems | All High (est. 50-100) |
| Owners trained | 30-50 |
| Documentation | 100% required docs |
| Analyses | All systems analyzed |

Week 11: Wave 3 - Medium Risk Systems

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Wave 3 training (Medium risk owners) | Owners (40-60), PM | Owners trained |
| Tue-Wed | Register Medium risk systems | System owners | Systems registered |
| Thu | Documentation upload, analysis | System owners | Analyses complete |
| Fri | Wave 3 checkpoint, go-live prep | Project Lead, PM | Wave 3 complete |

Cumulative Rollout Progress:

| Wave | Systems | Cumulative | % Complete |
| --- | --- | --- | --- |
| Pilot | 20 | 20 | 10% |
| Wave 1 | 50 | 70 | 35% |
| Wave 2 | 80 | 150 | 75% |
| Wave 3 | 50 | 200 | 100% |

Phase 5: Go-Live & Stabilization (Week 12+)

Week 12: Go-Live

| Day | Activities | Participants | Deliverables |
| --- | --- | --- | --- |
| Mon | Final validation, go-live prep | PM, Admin | Validation complete |
| Tue | Executive training (1 hr) | Executives, PM | Execs trained |
| Wed | GO-LIVE, all-hands announcement | All, Exec Sponsor | Go-live |
| Thu | All-hands training (multiple sessions) | All users | Users trained |
| Fri | Day 1-2 support, issue resolution | All, PM | Issues resolved |

Go-Live Day Schedule:

| Time | Activity | Participants |
| --- | --- | --- |
| 8:00 AM | Final go/no-go call | Project Lead, PM, Sponsor |
| 9:00 AM | Go-live announcement (exec email) | Exec Sponsor |
| 10:00 AM | All-hands session 1 (1 hr) | Users (group 1) |
| 11:30 AM | All-hands session 2 (1 hr) | Users (group 2) |
| 1:00 PM | All-hands session 3 (1 hr) | Users (group 3) |
| 2:30 PM | Office hours | All, PM |
| 4:00 PM | Day 1 status review | Project Lead, PM |

Weeks 13-14: Hypercare

| Activity | Frequency | Participants |
| --- | --- | --- |
| Daily standup | Daily (15 min) | Project Lead, PM |
| Issue triage | Continuous | Support, PM |
| Office hours | 2x/week | PM, Admin |
| Executive update | Weekly | Sponsor, PM |
| Week 1 review | End of Week 13 | Stakeholders, PM |
| Hypercare exit | End of Week 14 | Stakeholders, PM |

Hypercare Support Model:

| Severity | Response | Resolution Target |
| --- | --- | --- |
| Critical (P1) | 1 hour | 4 hours |
| High (P2) | 4 hours | 24 hours |
| Medium (P3) | 8 hours | 48 hours |
| Low (P4) | 24 hours | 1 week |

Hypercare Exit Criteria:

- [ ] All critical/high issues resolved

- [ ] No new critical issues for 5 consecutive days

- [ ] User satisfaction > 4.0/5

- [ ] All training complete

- [ ] Documentation complete

- [ ] Steady-state support model agreed

- [ ] TAM introduced and onboarded

ENTERPRISE PROJECT GOVERNANCE

Steering Committee:

| Member | Role | Responsibility |
| --- | --- | --- |
| Executive Sponsor | Chair | Strategic decisions, escalation |
| Project Lead | Lead | Day-to-day coordination |
| CISO/CRO | Member | Risk and security oversight |
| Compliance Lead | Member | Regulatory alignment |
| IT Lead | Member | Technical decisions |
| Phase Mirror PM | Member | Vendor delivery |
| Phase Mirror TAM | Observer | Relationship management |

Meeting Cadence:

| Meeting | Frequency | Duration | Participants |
| --- | --- | --- | --- |
| Steering Committee | Bi-weekly | 1 hour | Steering Committee |
| Project Status | Weekly | 30 min | Project Lead, PM |
| Technical Working Group | Weekly | 1 hour | IT, Admin, PM |
| Governance Working Group | Weekly | 1 hour | Gov Lead, Compliance, PM |

Status Reporting:

| Report | Frequency | Audience |
| --- | --- | --- |
| Weekly status report | Weekly | Steering Committee |
| Executive dashboard | Real-time | Exec Sponsor |
| Risk report | Bi-weekly | Steering Committee |
| Phase completion report | Per phase | Steering Committee |

ENTERPRISE TIER FEATURES

| Feature | Enterprise |
| --- | --- |
| Users | Unlimited |
| AI Systems | Unlimited |
| Dissonance analyses | Unlimited |
| Storage | Unlimited (fair use) |
| Integrations | All + custom |
| Support | 24/7 Premium (1-hr response) |
| Data retention | 7 years (configurable) |
| SSO | SAML, OIDC, custom |
| Compliance packs | All included |
| Dedicated instance | Included |
| Custom domain | Included |
| SCIM provisioning | Included |
| Customer-managed keys | Available |
| Dedicated TAM | Included |
| Quarterly business reviews | Included |
| On-site visits | Included (2/year) |

TIMELINE COMPARISON SUMMARY

| Milestone | Community | Team | Business | Enterprise |
| --- | --- | --- | --- | --- |
| Account setup | Day 1 | Day 1 | Week 1 | Week 1-2 |
| Users provisioned | Day 1 | Day 2 | Week 2 | Week 2-3 |
| SSO configured | N/A | N/A | Week 2 | Week 2 |
| Integrations connected | Day 1 | Day 2-3 | Week 2-3 | Week 3 |
| Governance configured | N/A | Basic | Week 3-4 | Week 4-6 |
| Compliance packs | N/A | Optional | Week 3-4 | Week 6 |
| Pilot complete | N/A | N/A | Week 4 | Week 8 |
| All systems registered | Day 1 | Week 2 | Week 5 | Week 11 |
| Go-live | Day 1 | Week 2 | Week 6 | Week 12 |
| Hypercare complete | N/A | N/A | Week 8 | Week 14 |
| Total duration | 1 day | 2 weeks | 6 weeks | 12-14 weeks |

TIMELINE ADJUSTMENT FACTORS

Factors That May Extend Timeline

| Factor | Impact | Mitigation |
| --- | --- | --- |
| Complex SSO/IdP | +1-2 weeks | Early IT engagement |
| Custom integrations | +2-4 weeks | Scope clearly, phase if needed |
| Large system count (500+) | +2-4 weeks | Additional rollout waves |
| Multiple compliance packs | +1-2 weeks | Prioritize, phase rollout |
| Extensive customization | +2-4 weeks | Scope carefully |
| Security review requirements | +1-2 weeks | Start early, parallel path |
| Stakeholder availability | +1-4 weeks | Get commitments upfront |
| Change management needs | +2-4 weeks | Start communication early |

Factors That May Compress Timeline

| Factor | Impact | Requirements |
| --- | --- | --- |
| Existing AI inventory | -1-2 weeks | Accurate, complete inventory |
| Standardized documentation | -1-2 weeks | Templates already in use |
| Experienced team | -1-2 weeks | Prior GRC/governance experience |
| Executive urgency | -1-2 weeks | Fast decision-making |
| Limited customization | -2-4 weeks | Accept standard configuration |
| Small system count (<50) | -2-4 weeks | Faster rollout waves |

END OF IMPLEMENTATION TIMELINES

These implementation timeline templates provide detailed guidance for each tier. Would you like me to create:

- Gantt chart templates for project management tools

- Resource planning templates showing FTE requirements

- Risk matrices specific to each tier implementation

- Milestone checklists in checklist-only format

- Change management communication templates for each phase?

⁂

- A Clear Guide to Phase Mirror's Services.pdf

- Phase mirror dissonance___Open core must be useful.pdf

- Phase Mirror_ Comprehensive Services Catalog.docx.pdf

- License_ Strategic & Legal Analysis.pdf

- Phase Mirror_ Consultation & SaaS.pdf

- Agentic Domain-Specific Reasoning.pdf

- Policy Memo_ Managing Agentic AI Liability with the Phase Mirror Framework.pdf

- The Phase Mirror does not resolve dissonance—it names it.pdf

- Understanding Phase Mirror Dissonance_ A Beginner's Guide.pdf

- The Phase of Mirror Dissonance.pdf

- Implementation Guide_ Applying Phase Mirror Dissonance.pdf