VENDOR ONBOARDING PLAYBOOK

A Step-by-Step Guide to Successful Implementation

Version: 2.0 | Date: January 2026
Document Owner: Customer Success Team
Classification: Customer Confidential

WELCOME TO PHASE MIRROR

About This Playbook

This playbook guides your organization through the complete process of onboarding Phase Mirror as a vendor, from initial procurement through full production deployment. Whether you're a regulated financial institution with rigorous third-party risk management requirements or a technology company implementing your first AI governance solution, this guide provides the structure you need for success.

What This Playbook Covers:

| Phase | Duration | Key Activities |
| --- | --- | --- |
| Phase 0: Pre-Engagement | 1-2 weeks | Stakeholder alignment, business case |
| Phase 1: Procurement & Contracting | 2-4 weeks | Due diligence, contract negotiation |
| Phase 2: Technical Setup | 1-2 weeks | Environment provisioning, integrations |
| Phase 3: Configuration | 2-4 weeks | AI system registration, governance setup |
| Phase 4: Pilot & Validation | 2-4 weeks | Testing, validation, refinement |
| Phase 5: Production Rollout | 2-4 weeks | Go-live, training, adoption |
| Phase 6: Steady State | Ongoing | Monitoring, optimization, expansion |

Total Timeline: 10-20 weeks (depending on complexity and tier)

PHASE 0: PRE-ENGAGEMENT

Stakeholder Alignment & Business Case

Duration: 1-2 weeks
Goal: Align internal stakeholders and establish clear success criteria

0.1 Identify Key Stakeholders

Required Stakeholders:

| Role | Responsibility | Time Commitment |
| --- | --- | --- |
| Executive Sponsor | Strategic decisions, budget approval, escalation | 2-4 hours/month |
| Project Lead | Day-to-day coordination, timeline management | 8-12 hours/week during implementation |
| IT/Security Lead | Technical integration, security review | 4-8 hours/week during setup |
| Compliance/Risk Lead | Regulatory alignment, policy integration | 4-6 hours/week |
| AI/ML Team Lead | AI system inventory, technical governance | 4-8 hours/week |
| Procurement Lead | Vendor management, contract execution | As needed |

Optional Stakeholders (depending on organization):

| Role | When Involved |
| --- | --- |
| Legal/General Counsel | Contract review, data processing agreements |
| Privacy Officer | Data handling, privacy impact assessment |
| Internal Audit | Control mapping, audit preparation |
| Business Unit Leaders | AI system ownership, governance adoption |

Action Items:

- [ ] Identify and document all stakeholders

- [ ] Schedule kickoff meeting with core team

- [ ] Confirm executive sponsor commitment

- [ ] Establish communication channels (Slack, Teams, email DL)

0.2 Define Success Criteria

Template: Success Criteria Worksheet

| Objective | Metric | Target | Timeline |
| --- | --- | --- | --- |
| Compliance | Regulatory findings related to AI governance | Zero | Next examination |
| Coverage | AI systems under governance | 100% critical systems | 90 days |
| Efficiency | Time to produce audit documentation | <2 hours | 6 months |
| Risk | Governance gaps identified and remediated | 100% critical | 90 days |
| Adoption | Users actively using platform | 80% of target users | 6 months |

Questions to Answer:

- What specific regulatory requirements are you addressing?

- How many AI systems will be governed?

- What audit or examination deadlines exist?

- What does success look like in 90 days? 6 months? 1 year?

- How will you measure ROI?

Action Items:

- [ ] Complete success criteria worksheet

- [ ] Get executive sponsor sign-off on objectives

- [ ] Document baseline metrics (current state)

- [ ] Establish reporting cadence for success metrics

0.3 Build Internal Business Case

Business Case Template:

PHASE MIRROR BUSINESS CASE

1. EXECUTIVE SUMMARY
   [2-3 sentences on why Phase Mirror, expected outcomes]

2. PROBLEM STATEMENT
   - Current AI governance gaps: [describe]
   - Regulatory pressure: [specific requirements]
   - Risk exposure: [quantify if possible]
   - Cost of status quo: [examination findings, delays, etc.]

3. PROPOSED SOLUTION
   - Phase Mirror tier: [Team/Business/Enterprise]
   - Compliance packs: [list applicable packs]
   - Professional services: [if applicable]
   - Implementation timeline: [X weeks]

4. INVESTMENT
   - Platform cost: $[X]/year
   - Compliance packs: $[X] one-time or annual
   - Implementation services: $[X] one-time
   - Internal resource commitment: [X FTEs for Y weeks]
   - Total Year 1 investment: $[X]

5. EXPECTED BENEFITS
   - Compliance cost reduction: [X]%
   - Audit preparation time: [X]% reduction
   - Governance gap remediation: [X] gaps addressed
   - Risk reduction: [qualitative or quantitative]
   - Avoided costs: [examination findings, delays, etc.]

6. ROI CALCULATION
   - Total 3-year investment: $[X]
   - Total 3-year benefit: $[X]
   - Net benefit: $[X]
   - ROI: [X]%
   - Payback period: [X] months

7. RISKS AND MITIGATION
   - [Risk 1]: [Mitigation]
   - [Risk 2]: [Mitigation]

8. RECOMMENDATION
   [Clear recommendation with requested approval]

9. APPROVALS
   - [ ] Executive Sponsor: _____________ Date: _______
   - [ ] Finance: _____________ Date: _______
   - [ ] IT: _____________ Date: _______
   - [ ] Procurement: _____________ Date: _______

Action Items:

- [ ] Draft business case

- [ ] Review with stakeholders

- [ ] Obtain required approvals

- [ ] Document approval in project records

0.4 Phase 0 Completion Checklist

| Item | Owner | Status |
| --- | --- | --- |
| Stakeholders identified and committed | Project Lead | ☐ |
| Executive sponsor confirmed | Project Lead | ☐ |
| Success criteria defined and approved | Project Lead | ☐ |
| Business case approved | Executive Sponsor | ☐ |
| Budget confirmed | Finance | ☐ |
| Project timeline agreed | All stakeholders | ☐ |
| Communication plan established | Project Lead | ☐ |

Gate Criteria: Proceed to Phase 1 when all items complete

PHASE 1: PROCUREMENT & CONTRACTING

Due Diligence and Agreement Execution

Duration: 2-4 weeks
Goal: Complete vendor due diligence and execute agreements

1.1 Initiate Procurement Process

Request from Phase Mirror:

| Document | How to Request | Turnaround |
| --- | --- | --- |
| Standard pricing proposal | sales@phasemirror.com | 1-2 business days |
| Custom enterprise quote | Account Executive | 3-5 business days |
| Due diligence package | Account Executive | 2-3 business days |
| Security documentation | security@phasemirror.com | 2-3 business days |

Internal Activities:

- [ ] Submit vendor intake form to procurement

- [ ] Open vendor management record

- [ ] Assign risk tier (Critical/Significant/Moderate/Low)

- [ ] Initiate due diligence workflow

1.2 Complete Due Diligence

Due Diligence Checklist:

| Category | Items to Review | Phase Mirror Evidence |
| --- | --- | --- |
| Business Background | Company registration, ownership, history | Provided in TPRM package |
| Financial Condition | Financial stability, insurance | D&B report, insurance certificates, financials (NDA) |
| Legal/Regulatory | Litigation, regulatory actions, compliance | Clean record attestation |
| Security | Policies, certifications, assessments | SOC 2 Type II, security documentation |
| Operations | Capacity, BCP/DRP, incident response | Operational documentation |
| Privacy | Data handling, privacy practices | DPA, privacy policy |
| Subcontractors | Fourth-party dependencies | Sub-processor list |

Security Review Process:

| Step | Activity | Owner | Duration |
| --- | --- | --- | --- |
| 1 | Request SOC 2 report | Procurement | Day 1 |
| 2 | Complete security questionnaire (if required) | Phase Mirror | 3-5 days |
| 3 | Security team review | IT Security | 3-5 days |
| 4 | Risk assessment | IT Security | 2-3 days |
| 5 | Security approval | CISO/delegate | 1-2 days |

Phase Mirror Security Documentation Available:

- ✅ SOC 2 Type II Report (under NDA)

- ✅ Penetration Test Executive Summary

- ✅ Security Policy Overview

- ✅ Encryption Standards

- ✅ Incident Response Plan Summary

- ✅ Business Continuity Plan Summary

- ✅ Sub-processor List

- ⏳ ISO 27001 (in progress)

Action Items:

- [ ] Request due diligence package from Phase Mirror

- [ ] Complete internal security questionnaire

- [ ] Conduct security review

- [ ] Document risk assessment findings

- [ ] Obtain security approval

1.3 Contract Negotiation

Standard Agreement Package:

| Document | Purpose | Negotiable? |
| --- | --- | --- |
| Master Services Agreement (MSA) | Core terms, liability, termination | Yes |
| Data Processing Agreement (DPA) | GDPR/privacy compliance | Limited |
| Service Level Agreement (SLA) | Uptime, support response times | Tier-dependent |
| Statement of Work (SOW) | Specific services, timeline | Yes |
| Order Form | Pricing, term, seats | Yes |
| Security Addendum | Enhanced security terms | Yes (Enterprise) |
| Regulatory Addendum | OCC/Fed/SEC specific terms | Yes |
| BAA | HIPAA compliance (if applicable) | Limited |

Common Negotiation Points:

| Topic | Standard Position | Negotiable Range |
| --- | --- | --- |
| Liability cap | 12 months fees | Up to 24 months, unlimited for data breach (Enterprise) |
| Indemnification | Mutual, standard scope | Enhanced scope available |
| Insurance minimums | $5M cyber, $2M E&O | Higher limits upon request |
| Audit rights | Annual + for-cause | Enhanced frequency (Enterprise) |
| Data residency | US primary | EU, custom available |
| Termination for convenience | 30 days notice | 60-90 days negotiable |
| Transition assistance | 30 days included | Extended period available |
| SLA credits | Standard per tier | Enhanced (Enterprise) |

Contract Review Timeline:

| Activity | Duration | Owner |
| --- | --- | --- |
| Initial contract review | 3-5 days | Legal |
| Redline submission | 1 day | Legal |
| Phase Mirror response | 2-3 days | Phase Mirror Legal |
| Negotiation rounds (1-3) | 5-10 days | Legal/Procurement |
| Final approval | 2-3 days | Signatories |
| Execution | 1-2 days | Both parties |

Action Items:

- [ ] Request standard agreement package

- [ ] Legal review of all documents

- [ ] Submit redlines (if any)

- [ ] Negotiate open items

- [ ] Obtain signature authority approval

- [ ] Execute agreements

1.4 Regulatory-Specific Requirements

For OCC-Regulated Institutions:

- [ ] Complete OCC risk assessment template

- [ ] Document alignment with OCC Bulletin 2013-29

- [ ] Execute OCC Regulatory Addendum

- [ ] File in vendor management system per OCC requirements

- [ ] Schedule for board/committee reporting (if critical vendor)

For Federal Reserve-Regulated Institutions:

- [ ] Complete SR 13-19 risk assessment

- [ ] Document alignment with SR 11-7 (if model risk applicable)

- [ ] Execute Federal Reserve Regulatory Addendum

- [ ] Include in TPRM reporting to Federal Reserve

For SEC-Regulated Entities:

- [ ] Complete Regulation S-P service provider assessment

- [ ] Document cybersecurity rule alignment

- [ ] Execute SEC Regulatory Addendum

- [ ] Include in books and records requirements

Action Items:

- [ ] Identify applicable regulators

- [ ] Complete regulator-specific assessments

- [ ] Execute appropriate addenda

- [ ] Document in compliance records

1.5 Phase 1 Completion Checklist

| Item | Owner | Status |
| --- | --- | --- |
| Due diligence package received | Procurement | ☐ |
| Security review completed | IT Security | ☐ |
| Risk assessment documented | Risk Management | ☐ |
| All agreements negotiated | Legal | ☐ |
| Regulatory addenda executed (if applicable) | Compliance | ☐ |
| Agreements fully executed | Procurement | ☐ |
| Vendor record created in VMS | Procurement | ☐ |
| Kickoff meeting scheduled | Project Lead | ☐ |

Gate Criteria: Proceed to Phase 2 when agreements executed

PHASE 2: TECHNICAL SETUP

Environment Provisioning and Integration

Duration: 1-2 weeks
Goal: Establish technical foundation for Phase Mirror deployment

2.1 Kickoff Meeting

Attendees:

| Your Team | Phase Mirror Team |
| --- | --- |
| Executive Sponsor | Account Executive |
| Project Lead | Customer Success Manager |
| IT/Security Lead | Solutions Engineer |
| Compliance Lead | Implementation Consultant |
| AI/ML Team Lead | Technical Support Lead |

Kickoff Agenda:

| Time | Topic | Owner |
| --- | --- | --- |
| 0:00-0:15 | Introductions & objectives | Both |
| 0:15-0:30 | Success criteria review | Customer |
| 0:30-0:45 | Implementation approach | Phase Mirror |
| 0:45-1:00 | Technical requirements | Phase Mirror |
| 1:00-1:15 | Timeline & milestones | Both |
| 1:15-1:30 | Communication & escalation | Both |
| 1:30-1:45 | Q&A | Both |
| 1:45-2:00 | Next steps & action items | Project Lead |

Kickoff Deliverables:

- [ ] Documented project plan

- [ ] RACI matrix

- [ ] Communication plan

- [ ] Risk register

- [ ] Action item tracker

2.2 Environment Provisioning

Phase Mirror will provision based on your tier:

| Tier | Environment | Provisioning Time |
| --- | --- | --- |
| Team | Shared multi-tenant | <1 business day |
| Business | Shared multi-tenant, enhanced | <1 business day |
| Enterprise | Dedicated instance (optional) | 3-5 business days |

Information Required for Provisioning:

| Item | Description | Example |
| --- | --- | --- |
| Organization name | Legal entity name | Acme Financial Corporation |
| Primary domain | Email domain for users | @acmefinancial.com |
| Admin contact | Initial administrator | admin@acmefinancial.com |
| Data residency | Preferred region | US / EU / Custom |
| SSO provider | Identity provider (if applicable) | Okta, Azure AD, Ping |

Action Items:

- [ ] Submit provisioning information to Phase Mirror

- [ ] Confirm environment URL (e.g., acme.phasemirror.com)

- [ ] Verify admin account access

- [ ] Confirm data residency configuration

2.3 Authentication Setup

Option A: Standard Authentication (Username/Password + MFA)

| Step | Action | Owner |
| --- | --- | --- |
| 1 | Admin receives welcome email | Phase Mirror |
| 2 | Admin sets password | Customer Admin |
| 3 | Admin configures MFA (TOTP) | Customer Admin |
| 4 | Admin invites additional users | Customer Admin |
| 5 | Users complete registration | Customer Users |

Option B: Single Sign-On (SSO) - Recommended for Enterprise

| Step | Action | Owner | Duration |
| --- | --- | --- | --- |
| 1 | Phase Mirror provides SSO configuration guide | Phase Mirror | Day 1 |
| 2 | IT creates SSO application in IdP | Customer IT | 1-2 days |
| 3 | IT provides SSO metadata to Phase Mirror | Customer IT | 1 day |
| 4 | Phase Mirror configures SSO | Phase Mirror | 1-2 days |
| 5 | Joint testing of SSO | Both | 1 day |
| 6 | Production SSO activation | Both | 1 day |

SSO Configuration Details:

| IdP | Protocol | Documentation |
| --- | --- | --- |
| Okta | SAML 2.0, OIDC | [Link provided at kickoff] |
| Azure AD | SAML 2.0, OIDC | [Link provided at kickoff] |
| Ping Identity | SAML 2.0, OIDC | [Link provided at kickoff] |
| OneLogin | SAML 2.0, OIDC | [Link provided at kickoff] |
| Other | SAML 2.0, OIDC | Custom configuration available |

SSO Attributes Required:

| Attribute | Purpose | Required |
| --- | --- | --- |
| email | User identifier | Yes |
| firstName | Display name | Yes |
| lastName | Display name | Yes |
| groups | Role assignment (optional) | No |
| department | Organizational context | No |

Action Items:

- [ ] Decide authentication method

- [ ] If SSO: Create application in IdP

- [ ] If SSO: Exchange metadata with Phase Mirror

- [ ] Test authentication

- [ ] Document authentication configuration

2.4 Network Configuration

Phase Mirror IP Addresses for Allowlisting:

| Environment | IP Range | Purpose |
| --- | --- | --- |
| Production | [Provided at kickoff] | API, web application |
| Status monitoring | [Provided at kickoff] | Status page checks |

Customer Network Requirements:

| Requirement | Details |
| --- | --- |
| Outbound HTTPS | Port 443 to *.phasemirror.com |
| Webhook endpoints | If using webhooks, allow inbound from Phase Mirror IPs |
| API endpoints | If using API, allow outbound to api.phasemirror.com |

For On-Premises Integrations:

| Integration | Network Requirement |
| --- | --- |
| GitHub Enterprise | Outbound from Phase Mirror to your GitHub |
| GitLab Self-Hosted | Outbound from Phase Mirror to your GitLab |
| Jira Server | Outbound from Phase Mirror to your Jira |
| Jenkins | Outbound from Phase Mirror to your Jenkins |

Action Items:

- [ ] Review firewall requirements

- [ ] Allowlist Phase Mirror IP addresses (if applicable)

- [ ] Configure outbound access to Phase Mirror

- [ ] Test network connectivity

2.5 Integration Setup

Available Integrations:

| Category | Integrations | Setup Complexity |
| --- | --- | --- |
| Source Control | GitHub, GitLab, Bitbucket | Low |
| CI/CD | Jenkins, GitHub Actions, Azure DevOps, GitLab CI | Medium |
| Ticketing | Jira, ServiceNow, Linear | Low |
| Communication | Slack, Microsoft Teams | Low |
| SIEM | Splunk, Sumo Logic, Datadog | Medium |
| GRC | ServiceNow GRC, Archer, OneTrust | Medium-High |
| Identity | Okta, Azure AD, Ping | Medium |

Integration Priority Matrix:

| Integration | Priority | Business Value |
| --- | --- | --- |
| SSO | High | Security, user experience |
| Source control | High | AI system discovery |
| CI/CD | Medium | Governance enforcement |
| Ticketing | Medium | Workflow automation |
| SIEM | Medium | Security monitoring |
| Communication | Low | Notifications |

Integration Setup Process:

| Step | Action | Owner |
| --- | --- | --- |
| 1 | Identify required integrations | Customer |
| 2 | Review integration documentation | Customer IT |
| 3 | Create API tokens/credentials | Customer IT |
| 4 | Configure integration in Phase Mirror | Customer Admin |
| 5 | Test integration | Both |
| 6 | Document configuration | Customer |

Action Items:

- [ ] Prioritize integrations

- [ ] Review integration documentation

- [ ] Create necessary credentials

- [ ] Configure integrations

- [ ] Test and validate

2.6 Phase 2 Completion Checklist

| Item | Owner | Status |
| --- | --- | --- |
| Kickoff meeting completed | Project Lead | ☐ |
| Environment provisioned | Phase Mirror | ☐ |
| Admin account configured | Customer Admin | ☐ |
| Authentication method configured | Customer IT | ☐ |
| Network configuration complete | Customer IT | ☐ |
| Priority integrations configured | Customer IT | ☐ |
| All integrations tested | Both | ☐ |
| Technical setup documented | Customer | ☐ |

Gate Criteria: Proceed to Phase 3 when technical foundation established

PHASE 3: CONFIGURATION

AI System Registration and Governance Setup

Duration: 2-4 weeks
Goal: Configure Phase Mirror for your AI governance needs

3.1 AI System Inventory

Step 1: Discovery

Identify all AI systems in your organization:

| Discovery Method | Description | Owner |
| --- | --- | --- |
| Automated | Source code scanning via integrations | IT/DevOps |
| Survey | Business unit questionnaire | Project Lead |
| Interviews | AI/ML team discussions | AI/ML Lead |
| Documentation | Review existing model inventories | Compliance |

AI System Inventory Template:

| Field | Description | Example |
| --- | --- | --- |
| System Name | Descriptive name | Fraud Detection Model v2.1 |
| System ID | Unique identifier | FRD-001 |
| Owner | Accountable individual | Jane Smith, VP Fraud Ops |
| Business Unit | Owning department | Risk Management |
| Type | ML model, rules engine, LLM, agent | ML Model |
| Use Case | Business purpose | Transaction fraud scoring |
| Risk Tier | High/Medium/Low | High |
| Regulatory Impact | Applicable regulations | BSA/AML, Fair Lending |
| Data Sensitivity | PII, financial, health | Financial, PII |
| Deployment Status | Production, development, retired | Production |
| Deployment Date | When deployed | 2024-06-15 |
| Last Update | Most recent change | 2025-11-01 |

Step 2: Risk Classification

| Risk Tier | Criteria | Examples |
| --- | --- | --- |
| Critical | Customer impact, regulatory scrutiny, material decisions | Credit decisioning, fraud detection, clinical diagnosis |
| High | Significant business impact, compliance implications | Customer service AI, underwriting support, claims processing |
| Medium | Operational efficiency, limited external impact | Internal document processing, scheduling optimization |
| Low | Non-material, experimental, internal only | Development prototypes, internal chatbots |

Action Items:

- [ ] Conduct AI system discovery

- [ ] Complete inventory spreadsheet

- [ ] Assign risk classifications

- [ ] Identify system owners

- [ ] Prioritize for Phase Mirror registration

3.2 Register AI Systems in Phase Mirror

Registration Process:

| Step | Action | Owner |
| --- | --- | --- |
| 1 | Access AI System Registry | Admin |
| 2 | Create new AI system record | Admin/System Owner |
| 3 | Complete system metadata | System Owner |
| 4 | Upload supporting documentation | System Owner |
| 5 | Assign governance workflows | Admin |
| 6 | Review and approve | Governance Lead |

Required Information per AI System:

| Section | Fields |
| --- | --- |
| Basic Information | Name, ID, description, owner, business unit |
| Technical Details | Type, framework, deployment environment, version |
| Data & Privacy | Data sources, PII handling, retention |
| Governance | Policies applicable, approval workflows, review schedule |
| Risk & Compliance | Risk tier, regulations, controls |
| Documentation | Design docs, validation reports, monitoring specs |

Documentation to Upload:

| Document Type | Description | Required? |
| --- | --- | --- |
| System design document | Architecture and design decisions | Yes |
| Model card (if ML) | Model documentation per standard format | Recommended |
| Validation report | Initial and ongoing validation results | Recommended |
| Data dictionary | Data elements used by system | Yes |
| Monitoring specification | How system is monitored | Yes |
| Approval documentation | Sign-offs and approvals | Yes |

Action Items:

- [ ] Register Critical/High risk systems first

- [ ] Upload required documentation

- [ ] Configure governance workflows

- [ ] Validate system records with owners

3.3 Configure Governance Framework

Governance Components to Configure:

| Component | Description | Configuration |
| --- | --- | --- |
| Policies | Organizational AI governance policies | Upload or link to existing |
| Standards | Technical and operational standards | Map to AI systems |
| Procedures | Operational procedures | Document in workflows |
| Controls | Specific governance controls | Configure checkpoints |

Policy Mapping:

| Policy Area | Example Policies | Phase Mirror Mapping |
| --- | --- | --- |
| Development | AI development standards, testing requirements | Development governance rules |
| Deployment | Approval requirements, deployment gates | Deployment workflows |
| Monitoring | Performance monitoring, drift detection | Monitoring specifications |
| Change Management | Change approval, version control | Change governance rules |
| Risk Management | Risk assessment, issue remediation | Risk rules and thresholds |
| Compliance | Regulatory requirements, audit readiness | Compliance pack rules |

Workflow Configuration:

| Workflow | Trigger | Steps | Outcome |
| --- | --- | --- | --- |
| New AI System | System registration | Risk assessment → Approval → Documentation | Approved for development |
| Production Deployment | Deployment request | Validation → Security → Compliance → Approval | Approved for production |
| Material Change | Change request | Impact assessment → Testing → Approval | Change approved |
| Issue Remediation | Issue identified | Triage → Assignment → Remediation → Verification | Issue closed |
| Periodic Review | Scheduled | Documentation → Risk reassessment → Approval | Review complete |

Action Items:

- [ ] Upload organizational policies

- [ ] Map policies to AI systems

- [ ] Configure governance workflows

- [ ] Define approval authorities

- [ ] Test workflow execution

3.4 Configure Compliance Packs

If you purchased compliance packs, configure them:

EU AI Act Readiness Pack:

| Configuration | Action |
| --- | --- |
| Risk classification | Run classification engine on all AI systems |
| Documentation templates | Customize for your organization |
| Assessment schedules | Configure periodic assessment cadence |
| Reporting | Configure compliance dashboards |

Financial Services Compliance Pack:

| Configuration | Action |
| --- | --- |
| SR 11-7 mapping | Map model risk requirements to AI systems |
| Fair lending rules | Configure bias monitoring thresholds |
| Regulatory reporting | Set up examination documentation |
| Audit trail | Configure retention (7 years) |

Healthcare Compliance Pack:

| Configuration | Action |
| --- | --- |
| HIPAA mapping | Configure PHI handling controls |
| FDA guidance | Map SaMD requirements |
| Clinical validation | Configure validation workflows |
| Patient safety | Set up safety monitoring |

Agentic AI Governance Pack:

| Configuration | Action |
| --- | --- |
| Autonomy boundaries | Define permitted autonomous actions |
| Human oversight | Configure oversight checkpoints |
| Escalation rules | Define escalation triggers |
| Audit logging | Configure comprehensive logging |

Action Items:

- [ ] Review compliance pack documentation

- [ ] Configure pack settings

- [ ] Customize templates for organization

- [ ] Test compliance rules

- [ ] Validate with compliance team

3.5 Configure Users and Roles

Standard Roles:

| Role | Permissions | Typical Users |
| --- | --- | --- |
| Admin | Full platform administration | IT administrators |
| Governance Lead | Configure governance, approve systems | Compliance officers, risk managers |
| System Owner | Manage owned AI systems | AI/ML team leads |
| Contributor | Update AI system documentation | Developers, analysts |
| Viewer | Read-only access to dashboards | Executives, auditors |
| Auditor | Read-only with full audit trail access | Internal/external auditors |

Role Assignment Matrix:

| User Type | Recommended Role | Access Scope |
| --- | --- | --- |
| Executive Sponsor | Viewer | Organization-wide |
| Project Lead | Admin (initially), Governance Lead (steady state) | Organization-wide |
| IT/Security Lead | Admin | Organization-wide |
| Compliance Officer | Governance Lead | Organization-wide |
| AI/ML Team Lead | System Owner | Team AI systems |
| Developers | Contributor | Assigned AI systems |
| Auditors | Auditor | Organization-wide |

User Provisioning:

| Method | Description | Best For |
| --- | --- | --- |
| Manual | Admin invites users individually | Small teams (<20 users) |
| Bulk import | CSV upload of users | Initial onboarding |
| SSO/SCIM | Automated provisioning via IdP | Enterprise (50+ users) |

Action Items:

- [ ] Define role assignments

- [ ] Provision user accounts

- [ ] Assign roles to users

- [ ] Configure SSO group mappings (if applicable)

- [ ] Test user access

3.6 Phase 3 Completion Checklist

| Item | Owner | Status |
| --- | --- | --- |
| AI system inventory complete | AI/ML Lead | ☐ |
| Risk classifications assigned | Compliance Lead | ☐ |
| Critical/High systems registered | System Owners | ☐ |
| Documentation uploaded | System Owners | ☐ |
| Governance framework configured | Governance Lead | ☐ |
| Compliance packs configured | Compliance Lead | ☐ |
| Users provisioned and roles assigned | Admin | ☐ |
| Configuration documented | Project Lead | ☐ |

Gate Criteria: Proceed to Phase 4 when core configuration complete

PHASE 4: PILOT & VALIDATION

Testing, Validation, and Refinement

Duration: 2-4 weeks
Goal: Validate Phase Mirror configuration with pilot AI systems

4.1 Define Pilot Scope

Pilot Selection Criteria:

| Criterion | Description |
| --- | --- |
| Representative | Reflects typical AI systems in your portfolio |
| Manageable | 3-5 systems maximum for initial pilot |
| Engaged owners | System owners committed to participate |
| Visible value | Success will demonstrate clear business value |
| Low disruption | Pilot activities won't impact production operations |

Recommended Pilot Composition:

| System Type | Count | Rationale |
| --- | --- | --- |
| Critical/High risk | 1-2 | Validates governance for most important systems |
| Medium risk | 1-2 | Tests standard workflows |
| New/In development | 1 | Tests full lifecycle governance |

Pilot Success Criteria:

| Metric | Target | Measurement |
| --- | --- | --- |
| System registration accuracy | 100% | All fields correctly populated |
| Dissonance detection | Identify ≥1 gap per system | Dissonance Reports generated |
| Workflow execution | 100% completion | All workflows execute successfully |
| User satisfaction | ≥4/5 rating | Pilot participant survey |
| Time to documentation | <1 hour per system | Time tracking |

Action Items:

- [ ] Select pilot AI systems

- [ ] Confirm pilot participants

- [ ] Define pilot success criteria

- [ ] Schedule pilot kickoff

4.2 Execute Pilot

Pilot Activities:

| Week | Activities |
| --- | --- |
| Week 1 | Pilot kickoff, training, initial system registration |
| Week 2 | Complete registration, run initial dissonance analysis |
| Week 3 | Execute governance workflows, refine configuration |
| Week 4 | Generate reports, validate outputs, gather feedback |

Daily Pilot Cadence:

| Activity | Frequency | Participants |
| --- | --- | --- |
| Standup | Daily (15 min) | Pilot team |
| Issue review | Daily | Project Lead + Phase Mirror CSM |
| Configuration adjustment | As needed | Admin + Solutions Engineer |

Pilot Testing Checklist:

| Test Area | Test Cases | Status |
| --- | --- | --- |
| Registration | Create system, update system, upload documents | ☐ |
| Workflows | Trigger approval, complete workflow, reject and resubmit | ☐ |
| Dissonance | Run analysis, review report, create action items | ☐ |
| Reporting | Generate dashboard, export report, schedule report | ☐ |
| Integrations | Sync from source control, create ticket, send notification | ☐ |
| Access Control | Test role permissions, verify restrictions | ☐ |
| Audit Trail | Verify logging, test audit export | ☐ |

Action Items:

- [ ] Conduct pilot training

- [ ] Execute pilot activities

- [ ] Track issues and resolutions

- [ ] Document configuration changes

4.3 Run Initial Dissonance Analysis

Dissonance Analysis Process:

| Step | Action | Output |
| --- | --- | --- |
| 1 | Select AI system for analysis | Target system identified |
| 2 | Gather inputs (policies, documentation, code) | Analysis inputs collected |
| 3 | Run dissonance detection engine | Raw dissonance data |
| 4 | Review and validate findings | Validated dissonances |
| 5 | Generate Dissonance Report | Formal report |
| 6 | Identify action levers | Actionable improvements |

Sample Dissonance Report Output:

DISSONANCE REPORT: Fraud Detection Model v2.1

EXECUTIVE SUMMARY
Analysis Date: [Date]
System: FRD-001 - Fraud Detection Model v2.1
Owner: Jane Smith, VP Fraud Ops
Risk Tier: Critical

DISSONANCES IDENTIFIED: 4

DISSONANCE #1: Human Oversight Gap
- Policy states: "All high-risk decisions require human review"
- Reality: Model scores 50,000+ transactions/day autonomously
- Risk: Regulatory finding, fair lending exposure
- Lever: Define "human oversight" as exception-based review with 
  audit trail and 5% sampling

DISSONANCE #2: Documentation Currency
- Policy states: "Model documentation updated within 30 days of changes"
- Reality: Last documentation update 6 months ago, 3 model versions behind
- Risk: Examination finding, validation gap
- Lever: Implement automated documentation generation in CI/CD pipeline

DISSONANCE #3: Bias Monitoring
- Policy states: "Bias monitoring performed quarterly"
- Reality: No evidence of bias monitoring in past 12 months
- Risk: Fair lending violation, regulatory action
- Lever: Configure automated bias monitoring in Phase Mirror, 
  assign owner, set quarterly schedule

DISSONANCE #4: Incident Response
- Policy states: "Model incidents reported within 24 hours"
- Reality: No incident reporting process documented
- Risk: Delayed response to model failures
- Lever: Create incident response procedure, configure alerting

ACTION ITEMS GENERATED: 4
Total Estimated Remediation: 6-8 weeks
Recommended Priority: High

Action Items:

- [ ] Run dissonance analysis on pilot systems

- [ ] Review findings with system owners

- [ ] Validate dissonance accuracy

- [ ] Create action items for remediation

4.4 Gather Feedback and Refine

Feedback Collection:

| Audience | Method | Timing |
| --- | --- | --- |
| Pilot participants | Survey | End of pilot |
| System owners | Interview | Week 3-4 |
| Governance team | Workshop | Week 4 |
| Executive sponsor | Briefing | End of pilot |

Pilot Participant Survey:

| Question | Scale |
| --- | --- |
| Overall satisfaction with Phase Mirror | 1-5 |
| Ease of AI system registration | 1-5 |
| Quality of dissonance analysis | 1-5 |
| Usefulness of generated reports | 1-5 |
| Time savings vs. manual process | Hours saved |
| Likelihood to recommend to colleagues | 1-10 (NPS) |
| Top 3 things you liked | Open text |
| Top 3 areas for improvement | Open text |

Configuration Refinement:

| Feedback Area | Potential Refinements |
| --- | --- |
| Workflow complexity | Simplify approval steps, adjust thresholds |
| Dissonance sensitivity | Tune detection parameters |
| Reporting content | Customize templates, add/remove sections |
| Role permissions | Adjust access levels |
| Integrations | Add/modify integration configurations |

Action Items:

- [ ] Conduct feedback survey

- [ ] Compile feedback report

- [ ] Prioritize refinements

- [ ] Implement configuration changes

- [ ] Re-test after refinements

4.5 Pilot Readout and Go/No-Go Decision

Pilot Readout Presentation:

| Section | Content |
| --- | --- |
| Executive Summary | Pilot objectives, outcomes, recommendation |
| Scope | Systems covered, participants, timeline |
| Results | Success metrics achieved vs. targets |
| Findings | Key learnings, issues resolved |
| Feedback | Participant satisfaction, NPS |
| Refinements | Configuration changes made |
| Recommendation | Go/No-Go for production rollout |
| Next Steps | Production rollout plan |

Go/No-Go Criteria:

| Criterion | Threshold | Pilot Result |
| --- | --- | --- |
| System registration success | 100% | ☐ Met / ☐ Not Met |
| Workflow execution success | 95% | ☐ Met / ☐ Not Met |
| Dissonance detection value | ≥1 actionable finding/system | ☐ Met / ☐ Not Met |
| User satisfaction | ≥4/5 | ☐ Met / ☐ Not Met |
| Critical issues | Zero unresolved | ☐ Met / ☐ Not Met |
| Stakeholder approval | All approve | ☐ Met / ☐ Not Met |

Decision:

- ☐ GO - Proceed to production rollout

- ☐ CONDITIONAL GO - Proceed with conditions: _______________

- ☐ NO-GO - Additional work required: _______________

Action Items:

- [ ] Prepare pilot readout presentation

- [ ] Present to stakeholders

- [ ] Document Go/No-Go decision

- [ ] Develop production rollout plan

4.6 Phase 4 Completion Checklist

| Item | Owner | Status |
| --- | --- | --- |
| Pilot scope defined | Project Lead | ☐ |
| Pilot training completed | Phase Mirror | ☐ |
| Pilot systems registered | System Owners | ☐ |
| Dissonance analysis completed | Governance Lead | ☐ |
| All test cases executed | QA/Project Lead | ☐ |
| Feedback collected | Project Lead | ☐ |
| Configuration refinements implemented | Admin | ☐ |
| Pilot readout presented | Project Lead | ☐ |
| Go/No-Go decision documented | Executive Sponsor | ☐ |
| Production rollout plan approved | Executive Sponsor | ☐ |

Gate Criteria: Proceed to Phase 5 upon GO decision

PHASE 5: PRODUCTION ROLLOUT

Go-Live, Training, and Adoption

Duration: 2-4 weeks
Goal: Full production deployment and user adoption

5.1 Production Rollout Plan

Rollout Strategy Options:

| Strategy | Description | Best For |
| --- | --- | --- |
| Big Bang | All systems and users at once | Small organizations (<50 AI systems) |
| Phased by Risk | Critical first, then High, Medium, Low | Regulated industries |
| Phased by Business Unit | One business unit at a time | Large, decentralized organizations |
| Phased by Use Case | One use case type at a time | Diverse AI portfolio |

Recommended Phased Rollout (by Risk Tier):

| Phase | Systems | Duration | Milestone |
| --- | --- | --- | --- |
| Wave 1 | Critical risk | Week 1-2 | All critical systems governed |
| Wave 2 | High risk | Week 2-3 | All high-risk systems governed |
| Wave 3 | Medium risk | Week 3-4 | All medium-risk systems governed |
| Wave 4 | Low risk | Week 4+ | Full coverage |

Rollout Schedule Template:

| Date | Activity | Owner | Status |
| --- | --- | --- | --- |
| [Date] | Wave 1 kickoff | Project Lead | ☐ |
| [Date] | Wave 1 training | Phase Mirror | ☐ |
| [Date] | Wave 1 system registration | System Owners | ☐ |
| [Date] | Wave 1 validation | Governance Lead | ☐ |
| [Date] | Wave 2 kickoff | Project Lead | ☐ |
| ... | ... | ... | ... |

Action Items:

- [ ] Select rollout strategy

- [ ] Create detailed rollout schedule

- [ ] Communicate plan to stakeholders

- [ ] Prepare rollout materials

5.2 User Training

Training Program:

| Course | Audience | Duration | Delivery |
| --- | --- | --- | --- |
| Executive Overview | Executives, sponsors | 30 min | Webinar/in-person |
| Administrator Training | Admins, IT | 2 hours | Hands-on workshop |
| Governance Lead Training | Compliance, risk | 2 hours | Hands-on workshop |
| System Owner Training | AI/ML leads | 1 hour | Hands-on workshop |
| Contributor Training | Developers, analysts | 30 min | Self-paced + Q&A |
| Auditor Training | Internal/external audit | 1 hour | Webinar |

Training Materials:

| Material | Format | Access |
| --- | --- | --- |
| User guide | PDF/Online | Phase Mirror Help Center |
| Quick start guide | PDF | Provided at kickoff |
| Video tutorials | Video | Phase Mirror Academy |
| Role-specific guides | PDF | Phase Mirror Help Center |
| FAQ | Online | Phase Mirror Help Center |
| Best practices | PDF | Customer Success Manager |

Training Schedule Template:

| Date | Course | Audience | Trainer |
| --- | --- | --- | --- |
| [Date] | Executive Overview | Leadership | Phase Mirror |
| [Date] | Administrator Training | IT team | Phase Mirror |
| [Date] | Governance Lead Training | Compliance, risk | Phase Mirror |
| [Date] | System Owner Training (Wave 1) | AI/ML leads | Phase Mirror |
| [Date] | Contributor Training | All users | Self-paced |

Training Completion Tracking:

| User | Role | Course | Completed | Date |
| --- | --- | --- | --- | --- |
| [Name] | Admin | Administrator Training | ☐ |  |
| [Name] | Governance Lead | Governance Lead Training | ☐ |  |
| ... | ... | ... | ... | ... |

Action Items:

- [ ] Schedule training sessions

- [ ] Distribute training materials

- [ ] Conduct training

- [ ] Track completion

- [ ] Provide remedial training as needed

5.3 Change Management

Communication Plan:

| Audience | Message | Channel | Timing |
| --- | --- | --- | --- |
| All employees | AI governance program announcement | Email, intranet | 2 weeks before go-live |
| AI/ML teams | What's changing and why | Team meetings | 1 week before go-live |
| System owners | Specific responsibilities | Direct communication | 1 week before go-live |
| Executives | Progress updates | Status reports | Bi-weekly |

Change Management Checklist:

- [ ] Executive sponsor communication sent

- [ ] Department heads briefed

- [ ] User communication sent

- [ ] Training scheduled and communicated

- [ ] Support resources identified and communicated

- [ ] Feedback channels established

- [ ] FAQ published

Resistance Management:

| Resistance Type | Response Strategy |
| --- | --- |
| "Too much work" | Demonstrate time savings, automate where possible |
| "Don't understand value" | Share dissonance findings, regulatory context |
| "System doesn't fit our needs" | Gather feedback, customize configuration |
| "Prefer existing process" | Show improvements, involve in design |

Action Items:

- [ ] Develop communication plan

- [ ] Execute communications

- [ ] Monitor adoption and resistance

- [ ] Address concerns proactively

5.4 Register All AI Systems

Mass Registration Process:

| Step | Activity | Owner | Tools |
| --- | --- | --- | --- |
| 1 | Finalize AI system inventory | AI/ML Lead | Spreadsheet |
| 2 | Validate inventory with owners | Project Lead | Review meetings |
| 3 | Bulk import system records | Admin | CSV import |
| 4 | System owners complete details | System Owners | Platform |
| 5 | Governance lead review | Governance Lead | Platform |
| 6 | Documentation upload | System Owners | Platform |
| 7 | Initial dissonance analysis | Governance Lead | Platform |

Registration Tracking:

| Business Unit | Total Systems | Registered | Documented | Analyzed |
| --- | --- | --- | --- | --- |
| Risk Management | 12 |  |  |  |
| Customer Service | 8 |  |  |  |
| Operations | 15 |  |  |  |
| Product | 10 |  |  |  |
| TOTAL | 45 |  |  |  |

Action Items:

- [ ] Import all AI systems

- [ ] Assign system owners

- [ ] Set documentation deadlines

- [ ] Track registration completion

- [ ] Follow up on laggards

5.5 Go-Live and Hypercare

Go-Live Checklist:

| Item | Owner | Status |
| --- | --- | --- |
| All systems registered | Project Lead | ☐ |
| All users trained | Project Lead | ☐ |
| All integrations tested | IT Lead | ☐ |
| Support escalation path documented | Project Lead | ☐ |
| Monitoring dashboards configured | Admin | ☐ |
| Go-live communication sent | Project Lead | ☐ |
| Executive sponsor approval | Executive Sponsor | ☐ |

Hypercare Period (First 2 Weeks Post Go-Live):

| Activity | Frequency | Participants |
| --- | --- | --- |
| Daily check-in | Daily | Project Lead + CSM |
| Issue triage | As needed | Support team |
| User office hours | 2x/week | Phase Mirror + Admin |
| Executive status | Weekly | Sponsor + Project Lead |

Support During Hypercare:

| Issue Severity | Response Time | Escalation |
| --- | --- | --- |
| Critical (system down) | 1 hour | Phase Mirror Support + CSM |
| High (major feature broken) | 4 hours | Phase Mirror Support |
| Medium (feature issue) | 1 business day | Phase Mirror Support |
| Low (question, enhancement) | 2 business days | Help Center / CSM |

Action Items:

- [ ] Execute go-live checklist

- [ ] Begin hypercare period

- [ ] Monitor issues daily

- [ ] Conduct office hours

- [ ] Document lessons learned

5.6 Phase 5 Completion Checklist

| Item | Owner | Status |
| --- | --- | --- |
| Rollout plan executed | Project Lead | ☐ |
| All users trained | Project Lead | ☐ |
| All AI systems registered | AI/ML Lead | ☐ |
| Documentation uploaded for all systems | System Owners | ☐ |
| Initial dissonance analysis complete | Governance Lead | ☐ |
| Go-live communication sent | Project Lead | ☐ |
| Hypercare period completed | Project Lead | ☐ |
| Lessons learned documented | Project Lead | ☐ |
| Project closed | Executive Sponsor | ☐ |

Gate Criteria: Proceed to Phase 6 after hypercare period complete

PHASE 6: STEADY STATE

Ongoing Operations and Optimization

Duration: Ongoing
Goal: Maximize value from Phase Mirror investment

6.1 Operational Cadence

Regular Activities:

| Activity | Frequency | Owner | Purpose |
| --- | --- | --- | --- |
| Platform health check | Weekly | Admin | Monitor system health |
| User activity review | Weekly | Admin | Track adoption |
| Dissonance report review | Bi-weekly | Governance Lead | Address new findings |
| Governance metrics review | Monthly | Governance Lead | Track KPIs |
| Quarterly business review | Quarterly | CSM + Stakeholders | Strategic alignment |
| Annual vendor review | Annual | Procurement | Contract/risk review |

Monthly Governance Metrics:

| Metric | Target | Current | Trend |
| --- | --- | --- | --- |
| AI systems registered | 100% |  |  |
| Systems with current documentation | 95% |  |  |
| Open dissonances | <10 critical |  |  |
| Dissonance remediation time | <30 days |  |  |
| User adoption (active users) | >80% |  |  |
| Workflow completion rate | >95% |  |  |

6.2 Ongoing Monitoring

Phase Mirror Monitoring:

| What to Monitor | How | Alert Threshold |
| --- | --- | --- |
| Platform availability | Status page subscription | Any outage |
| New dissonances | Dashboard/email alerts | Any critical |
| Compliance deadlines | Calendar integration | 30 days before |
| Documentation currency | Automated reports | >90 days stale |
| User access | Activity reports | Unused accounts |

Vendor Monitoring:

| What to Monitor | Frequency | Source |
| --- | --- | --- |
| Service uptime | Continuous | Status page |
| Security posture | Annual | SOC 2 report |
| Financial health | Annual | D&B / attestation |
| Subcontractor changes | Quarterly | Sub-processor list |
| Product roadmap | Quarterly | CSM updates |

6.3 Continuous Improvement

Feedback Loop:

| Feedback Source | Collection Method | Frequency |
| --- | --- | --- |
| User satisfaction | Survey | Quarterly |
| Feature requests | In-app feedback | Ongoing |
| Issue trends | Support ticket analysis | Monthly |
| Governance effectiveness | Metrics review | Monthly |

Optimization Opportunities:

| Area | Potential Improvements |
| --- | --- |
| Automation | Increase automated workflows, reduce manual steps |
| Integration | Add integrations to reduce context switching |
| Coverage | Extend to additional AI systems, use cases |
| Compliance | Add compliance packs as regulations evolve |
| Training | Refresh training, onboard new users |

Expansion Opportunities:

| Expansion Type | Trigger | Process |
| --- | --- | --- |
| Additional seats | User growth | Contact CSM |
| Compliance packs | New regulations | Contact CSM |
| Professional services | Complex initiatives | Contact CSM |
| Tier upgrade | Feature needs | Contact CSM |

6.4 Annual Vendor Review

Annual Review Checklist:

| Item | Owner | Status |
| --- | --- | --- |
| Review contract terms and expiration | Procurement | ☐ |
| Assess service level performance | IT/Project Lead | ☐ |
| Update risk assessment | Risk Management | ☐ |
| Review security documentation (SOC 2) | IT Security | ☐ |
| Assess financial stability | Procurement | ☐ |
| Gather user feedback | Project Lead | ☐ |
| Review roadmap alignment | Project Lead | ☐ |
| Negotiate renewal terms (if applicable) | Procurement | ☐ |
| Document review findings | Procurement | ☐ |

Annual Review Report Template:

ANNUAL VENDOR REVIEW: PHASE MIRROR

Review Period: [Date] to [Date]
Reviewer: [Name]
Date: [Date]

1. SERVICE PERFORMANCE
   - Uptime achieved: [X]% (SLA: [X]%)
   - Support tickets: [X] opened, [X] resolved
   - Average resolution time: [X] hours
   - SLA credits issued: $[X]
   - Overall performance rating: [1-5]

2. SECURITY & COMPLIANCE
   - SOC 2 report reviewed: [Date]
   - Findings: [None / Summary]
   - Security incidents: [None / Summary]
   - Compliance status: [Compliant / Issues]

3. FINANCIAL STABILITY
   - D&B rating: [X]
   - Insurance current: [Yes/No]
   - Concerns: [None / Summary]

4. VALUE DELIVERED
   - AI systems governed: [X]
   - Dissonances identified: [X]
   - Remediation completed: [X]
   - Compliance findings avoided: [X]
   - Estimated ROI: [X]%

5. USER SATISFACTION
   - NPS score: [X]
   - Satisfaction rating: [X]/5
   - Key feedback: [Summary]

6. ISSUES AND CONCERNS
   [List any issues or concerns]

7. RECOMMENDATION
   [Continue / Continue with changes / Discontinue]

8. ACTION ITEMS
   [List action items for next period]

9. APPROVAL
   Reviewer: _____________ Date: _______
   Manager: _____________ Date: _______

6.5 Examination and Audit Support

Examination Preparation:

| Timeframe | Activity |
| --- | --- |
| 90 days before | Review Phase Mirror documentation for currency |
| 60 days before | Generate updated compliance reports |
| 30 days before | Prepare vendor management file |
| 1 week before | Notify Phase Mirror of upcoming examination |
| During examination | Provide documentation, coordinate with Phase Mirror if needed |
| Post-examination | Address any findings, document remediation |

Documentation for Examiners:

| Document | Source | Availability |
| --- | --- | --- |
| Vendor due diligence package | This playbook | Immediate |
| Current contract | Procurement files | Immediate |
| SOC 2 report | Phase Mirror (under NDA) | 24 hours |
| SLA performance reports | Phase Mirror dashboard | Immediate |
| Risk assessment | Vendor management system | Immediate |
| Ongoing monitoring evidence | Quarterly reviews | Immediate |

Phase Mirror Examination Support:

- Contact: exam-support@phasemirror.com

- Response time: 48 hours (urgent: 24 hours)

- Services: Documentation, interviews, demonstrations

6.6 Incident Management

If Phase Mirror Experiences an Incident:

| Step | Action | Owner |
| --- | --- | --- |
| 1 | Receive notification from Phase Mirror | Project Lead |
| 2 | Assess impact to your organization | IT/Project Lead |
| 3 | Communicate internally as appropriate | Project Lead |
| 4 | Document incident details | Project Lead |
| 5 | Request incident report from Phase Mirror | Project Lead |
| 6 | Review root cause analysis | IT Security |
| 7 | Assess need for additional controls | Risk Management |
| 8 | Document in vendor management system | Procurement |
| 9 | Report to regulators if required | Compliance |

Incident Classification:

| Severity | Impact | Response |
| --- | --- | --- |
| Critical | Service unavailable, data breach | Immediate escalation |
| High | Major feature unavailable | Same-day response |
| Medium | Degraded performance | 1 business day |
| Low | Minor issue | Normal support process |

6.7 Offboarding (If Needed)

If you decide to discontinue Phase Mirror:

| Step | Activity | Timeline | Owner |
| --- | --- | --- | --- |
| 1 | Provide termination notice | Per contract (30-90 days) | Procurement |
| 2 | Document reason for termination | At notice | Project Lead |
| 3 | Request data export | Within notice period | Admin |
| 4 | Verify data export completeness | Within notice period | IT |
| 5 | Migrate to alternative solution (if applicable) | Within notice period | Project Lead |
| 6 | Request data destruction | Post-transition | Procurement |
| 7 | Receive destruction certification | Within 30 days | Phase Mirror |
| 8 | Close vendor record | Post-destruction | Procurement |

Data Export Options:

| Data Type | Format | Request Method |
| --- | --- | --- |
| AI system inventory | CSV, JSON | In-app export |
| Governance documentation | Original formats | In-app export |
| Dissonance reports | PDF | In-app export |
| Audit trail | CSV | Support request |
| User data | CSV | Support request |

APPENDIX A: TEMPLATES AND CHECKLISTS

A.1 Project Plan Template

PHASE MIRROR IMPLEMENTATION PROJECT PLAN

Project Name: Phase Mirror Implementation
Project Manager: [Name]
Start Date: [Date]
Target Go-Live: [Date]

PHASE 0: PRE-ENGAGEMENT
☐ Task 1: Identify stakeholders - Owner: [Name] - Due: [Date]
☐ Task 2: Define success criteria - Owner: [Name] - Due: [Date]
☐ Task 3: Build business case - Owner: [Name] - Due: [Date]
☐ Task 4: Obtain approval - Owner: [Name] - Due: [Date]
Milestone: Phase 0 Complete - Due: [Date]

PHASE 1: PROCUREMENT & CONTRACTING
☐ Task 5: Initiate procurement - Owner: [Name] - Due: [Date]
☐ Task 6: Complete due diligence - Owner: [Name] - Due: [Date]
☐ Task 7: Security review - Owner: [Name] - Due: [Date]
☐ Task 8: Contract negotiation - Owner: [Name] - Due: [Date]
☐ Task 9: Execute agreements - Owner: [Name] - Due: [Date]
Milestone: Contracts Executed - Due: [Date]

[Continue for all phases...]

A.2 RACI Matrix

| Activity | Executive Sponsor | Project Lead | IT Lead | Compliance Lead | System Owners | Phase Mirror |
| --- | --- | --- | --- | --- | --- | --- |
| Business case approval | A | R | C | C | I | C |
| Contract negotiation | A | C | C | C | I | R |
| Technical setup | I | A | R | C | I | C |
| AI system registration | I | A | C | C | R | C |
| Governance configuration | A | R | C | R | C | C |
| User training | I | A | I | I | R | R |
| Go-live decision | A | R | C | C | I | C |
| Ongoing monitoring | I | A | R | R | R | C |

R = Responsible, A = Accountable, C = Consulted, I = Informed

A.3 Risk Register

| Risk ID | Risk Description | Probability | Impact | Score | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Delayed contract execution | Medium | High | 6 | Early legal engagement | Legal Lead | Open |
| R2 | Integration complexity | Medium | Medium | 4 | Phased integration approach | IT Lead | Open |
| R3 | User adoption resistance | Medium | Medium | 4 | Change management program | Project Lead | Open |
| R4 | Incomplete AI inventory | High | High | 9 | Multiple discovery methods | AI/ML Lead | Open |
| R5 | Resource constraints | Medium | Medium | 4 | Executive escalation path | Project Lead | Open |

A.4 Communication Plan

| Audience | Message | Channel | Frequency | Owner |
| --- | --- | --- | --- | --- |
| Executive team | Project status, decisions needed | Status report, meetings | Bi-weekly | Project Lead |
| Project team | Task status, issues, coordination | Standup, Slack/Teams | Daily/Weekly | Project Lead |
| AI/ML teams | What's changing, training schedule | Email, team meetings | As needed | Project Lead |
| All users | Announcements, training, go-live | Email, intranet | At milestones | Project Lead |
| Phase Mirror | Project status, issues, requests | CSM meetings, email | Weekly | Project Lead |

APPENDIX B: GLOSSARY

| Term | Definition |
| --- | --- |
| AI System | Any system using artificial intelligence, machine learning, or automated decision-making |
| CSM | Customer Success Manager - Your primary Phase Mirror relationship contact |
| Dissonance | A gap between stated governance policy and actual implementation |
| Dissonance Report | Phase Mirror output documenting identified governance gaps |
| Governance Framework | The policies, standards, procedures, and controls governing AI systems |
| Hypercare | Intensive support period immediately following go-live |
| Lever | An actionable item to address a governance gap, with owner, metric, and timeline |
| Oracle | Phase Mirror's core SaaS platform |
| Risk Tier | Classification of AI system risk level (Critical/High/Medium/Low) |
| TPRM | Third-Party Risk Management |

APPENDIX C: CONTACT INFORMATION

Phase Mirror Contacts

| Role | Contact | Use For |
| --- | --- | --- |
| Account Executive | [Assigned at sales] | Sales, commercial questions |
| Customer Success Manager | [Assigned at kickoff] | Relationship, strategy, escalation |
| Solutions Engineer | [Assigned at kickoff] | Technical implementation |
| Support | support@phasemirror.com | Technical issues, questions |
| Security | security@phasemirror.com | Security documentation, incidents |
| Compliance | compliance@phasemirror.com | Regulatory questions |

Support Channels

| Channel | Access | Response Time |
| --- | --- | --- |
| Help Center | help.phasemirror.com | Self-service |
| Email Support | support@phasemirror.com | Per SLA |
| In-App Chat | Platform | Business hours |
| Phone | Enterprise tier only | Per SLA |
| Status Page | status.phasemirror.com | Real-time |

APPENDIX D: DOCUMENT REVISION HISTORY

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | [Date] | Phase Mirror | Initial release |
| 2.0 | January 2026 | Phase Mirror | Updated for Oracle 2.0, added compliance packs |

END OF PLAYBOOK

This vendor onboarding playbook provides a comprehensive guide for customers. Would you like me to create:

- A condensed "Quick Start Guide" (1-2 pages for simple deployments)

- Role-specific guides (Admin Guide, System Owner Guide, etc.)

- Implementation timeline templates for different tiers

- Training curriculum and materials outline

- Change management communication templates?

⁂

- A Clear Guide to Phase Mirror's Services.pdf

- Phase mirror dissonance___Open core must be useful.pdf

- Phase Mirror_ Comprehensive Services Catalog.docx.pdf

- License_ Strategic & Legal Analysis.pdf

- Phase Mirror_ Consultation & SaaS.pdf

- Agentic Domain-Specific Reasoning.pdf

- Policy Memo_ Managing Agentic AI Liability with the Phase Mirror Framework.pdf

- The Phase Mirror does not resolve dissonance—it names it.pdf

- Understanding Phase Mirror Dissonance_ A Beginner's Guide.pdf

- The Phase of Mirror Dissonance.pdf

- Implementation Guide_ Applying Phase Mirror Dissonance.pdf