# Experiment ZERO Red Team Closure

Attack results, residual risks, and release gates for implementation phase

Final Reference Experiment Capture | 21 September 2026

# Closure Assessment

All reference-harness attacks in scope were detected or blocked. This closes the paper/reference phase only. It does not close implementation risk. The strongest residual risks move outward to real model behavior, real authorization, real storage integrity, context compilation quality, and real isolation.

| Attack | Disposition | Evidence |
| --- | --- | --- |
| H1 Loss laundering | CLOSED IN REFERENCE HARNESS | case state |
| H2 Vault bypass | CLOSED IN REFERENCE HARNESS | vault policy |
| H3 Defer bypass | CLOSED IN REFERENCE HARNESS | dep_X.verified=false |
| H4 Negative-knowledge repetition | CLOSED IN REFERENCE HARNESS | negative knowledge |
| H5 Stale laundering | CLOSED IN REFERENCE HARNESS | promotion gate |
| H6 Authority/representability separation | CLOSED IN REFERENCE HARNESS | gate ordering |
| H7 Checkpoint tamper | CLOSED IN REFERENCE HARNESS | checkpoint hash |
| H8 History deletion | CLOSED IN REFERENCE HARNESS | hash chain |
| H9 Deterministic precedence | CLOSED IN REFERENCE HARNESS | router |
| H10 Context compilation transparency | CLOSED IN REFERENCE HARNESS | context manifest |

# Residual Risks for Next Phase

| ID | Risk | Why Open | Next Test |
| --- | --- | --- | --- |
| R1 | Real model policy bypass | LLM may infer or disclose protected material indirectly despite symbolic gate. | Run adversarial prompt/alias/inference suite against actual executor. |
| R2 | Real context omission | Compiler may omit dissenting or dependency-critical state. | Build deterministic inclusion manifest and differential context tests. |
| R3 | Authority implementation | Reference flags are not identity/capability enforcement. | Integrate real principal/capability model and signed decisions. |
| R4 | Storage tamper | Single JSON/hash demo is not production append-only storage. | Evaluate signed manifests/hash chains/append-only persistence. |
| R5 | Non-interference | No process/container boundary was tested. | Run read/write/context isolation tests with multiple executors. |
| R6 | Semantic replay | External models are nondeterministic. | Define exact vs semantic vs comparative replay acceptance. |
| R7 | Scale | Minimal graph only. | Stress with large project graph, many artifacts and dependency fan-out. |
| R8 | Soreia/RI1 equivalence | Reference semantics may not match actual implementation. | Run black-box and code-level conformance tests without changing reference expectations. |

# Implementation Release Gates

Gate A: Actual RI1/Soreia mechanisms are mapped to reference semantics with code/test evidence.

Gate B: Real executor passes ZERO cases without special-casing the benchmark.

Gate C: Authority and protected-unknown behavior survive adversarial indirect-access attempts.

Gate D: Checkpoint survives independent process/environment reconstruction.

Gate E: Dependency impact and negative knowledge work over a nontrivial project graph.

Gate F: Replay class is declared honestly and measured.

Gate G: Red team can inspect why each blocked/deferred transition received its state.